## Slide 1: Conversational AI Voice Agent – Insurance Use Case (Policy & Claims Services)

## Slide 2: Week 1 Summary
Work Completed
  Designed the authentication workflow.
  Defined all core business intents.
  Created end-to-end happy path conversation flows.
  Documented user stories and acceptance criteria.
  Implemented intent routing for insurance services.
Outcome
A functional conversational AI agent capable of handling policy inquiries, claims, benefits, policy renewal, onboarding, and agent escalation through happy path conversations.

## Slide 3: Week 2 Objectives
During Week 2, our focus shifted from designing conversation flows to validating the chatbot for production readiness.
Activities Performed
  Designed edge cases
  Implemented fallback handling and callbacks
  Created a New Agent to handle user requests
  Designed human agent escalation
  Prepared QA testing artifacts
  Executed chatbot testing and evaluations

## Slide 4: Edge Case Design To improve chatbot reliability, multiple edge cases were designed for different business scenarios.
Authentication
  Invalid phone number
  Incorrect DOB
  Authentication failure
Policy
  Expired Policy
  No Active Policy
  Multi-Policy Handling
Claims
  Closed Claim
  No Claims Found
Conversation
  User Silence
  Intent Switching
  Human Escalation
  Unsupported Queries

## Slide 5: Retry & Fallback Strategy
Fallback Actions
  Re-prompt the customer
  Return to previous menu
  Restart authentication
  Escalate to live support when required
The chatbot was designed to recover gracefully whenever invalid input or unexpected situations occur.
Retry Policy
Authentication → Maximum 3 attempts
API Timeout → Automatic Retry

## Slide 6: Callbacks
Purpose
Callbacks were implemented to improve the chatbot's reliability, maintain session consistency, enhance security, and protect customer privacy during conversations.
Preserve conversation context
Maintains session consistency
Reduces hallucinations
Improves chatbot security
Protects customer privacy
Enhances overall conversation reliability
BENEFITS

## Slide 7: New Agent- Update Details
Objective
Enable customers to securely update their personal information through the conversational AI without requiring manual intervention.
Capabilities
Update registered mobile number
Synchronize updated details with the backend (BigQuery)
Confirm successful update to the customer

## Slide 8: Multi-Policy Handling
Key Features
Single authentication for multiple policies
Automatic selection when only one policy exists
Customer chooses the required policy when multiple are available
Selected policy is maintained throughout the conversation
Supports all insurance services using the selected policy
- Allow customers with multiple insurance policies to access the correct policy without repeating authentication.

## Slide 9: Human Agent Escalation
If the chatbot is unable to resolve the customer's issue, the conversation is transferred to a human support agent.
Escalation Conditions
  Authentication failure
  Backend API failure
  Customer requests human support
  Business rules requiring manual review
Context Transferred
  Customer details
  Authentication status
  Policy information
  Claim information
  Conversation summary

## Slide 10: Testing Strategy
To validate chatbot quality, three different testing approaches were followed.
Manual Testing
  Validates chatbot functionality by interacting with the agent as an end user.
Golden Evaluation
  Compares chatbot responses against predefined expected outputs.
Scenario-Based Evaluation
  Evaluates complete end-to-end customer journeys and verifies whether business goals are achieved.
Testing
Manual Testing
Golden Evaluation
Scenario Evaluation

## Slide 11: Manual Testing
Scope
  Authentication
  Policy Inquiry
  Benefits Information
  Claim Status
  New Claim
  Policy Renewal
  Agent Escalation
  Edge Cases
Result
✓ All functional test cases executed successfully.
✓ Conversation flows behaved as expected.
✓ Audio interactions were also validated successfully.

## Slide 12: Golden Evaluation
Week 2 QA Testing
15
15
Total Evaluations
Passed
Failed
Objective: Evaluate chatbot responses against predefined golden conversations.
Metrics: Semantic Similarity, Tool Correctness, Hallucination, Response Quality.
Testing was executed multiple times; after resolving identified issues, the chatbot showed significant improvement and overall success rate compared to earlier executions.
0

## Slide 13: Scenario-Based Evaluation
  Objective
  Validate complete user journeys using business scenarios.
Current Status
Scenario evaluation setup completed.
Scenarios Created
Policy Inquiry, Benefits Information, Claim Status
Policy Renewal, New Claim
Motor, Health & Life Onboarding
Human Escalation
Multiple scenarios executed successfully.
Scenario prompts and evaluation conditions are being improved to achieve higher pass rates.

## Slide 14: Challenges Faced
During testing, several challenges were identified.
  Fine-tuning evaluation prompts for Scenario-Based Testing.
  Aligning user goals with expected evaluation criteria.
  Handling complex onboarding scenarios.
  Improving response consistency.
  Optimizing tool invocation and workflow execution.

## Slide 15: Next Steps
Improve
Improve Scenario Evaluation performance.
Resolve
Resolve remaining evaluation issues.
Optimize
Optimize chatbot responses.
Perform
Perform regression testing after fixes.
Prepare
Prepare chatbot for production-ready phase.

## Slide 16
Thank You